## Slide 1: CEBAF Commissioning Homework-3
How are Accelerator Improvement and Maintenance Projects Prioritized?

## Slide 2: AIP and Maintenance
Active and near term improvement projects
  Dogleg Upgrade
  New ¼ cryomodule for the injector
  Injector upgrade: Gun to ¼ cryomodule
Active large maintenance projects (not as an AIP)
  Gradient Maintenance:C50 refurbishment program, one C50/year
  Hall-C High Power (1MW) Dump maintenance

## Slide 3: AIP and Maintenance Projects
Physics requirements are a large input in setting the priority:
  12GeV capability
  Parity Quality Beams
Accelerator Operability
Accelerator Reliability

## Slide 4: Spares and Single Points of Failure
Separate process based on:
  Likelihood: how often has this failure occurred in the past
  Impact: What is the impact on CEBAF capability? Change in Energy? Change in multiplicity?
  Schedule: How long will it take to recover full CEBAF capability?
On-going process with lab management to determine the spares need for 12GeV CEBAF.
C100 spare captured in this process.
  Probability: Likely to have one C100 failure during 12GeV program. Based on experience with 4GeV CEBAF
  Impact: Reduction in energy reach, 5.5pass (12Gev) reduction of 250 to 500MeV
  Schedule: 1 to 1.5 years until CEBAF is 12GeV capable again.

## Slide 5: C100 Spare vs CC4
C100 Likelihood: Similar to a CC4 failure
C100 Impact: not as significant as the loss of one cryoplant
C100 Schedule: similar to CC4 failure