## Slide 1: ERR Task List Status
Elena Long
b1/Azz Tensor Collaboration Meeting
June 3rd, 2026

## Slide 2: Target Tasks

## Slide 3: Target Tasks ◦ Maximize ND3 vector polarization
  The JLab Target Group is building a new test lab facility to irradiate ND3
    Irradiation optimization studies with both dose & irrad. Temperature
  Cryostat being built
  Beamline needs shielding for 10uA @ 8 MeV operation
  New: Approved BeamNetUS proposal for irradiation operations in Fall ‘26
In Progress

## Slide 4: Target Tasks ◦ Demonstrate Tensor Enhancement on ND3
  Initial studies have been done on warm irradiated ND3
    Compared w/ d-butanol, ssRF is sharper & lasts significantly longer
    Low vector pol. due to 84K irrad
  Cold (1-4K) irradiated ND3 needed
In Progress
Preliminary

## Slide 5: Target Tasks ◦ Demonstrate Alost = 2 Agained w/ ssRF
  UVA published results
    D. Keller, EPJ A 53, 155 (2017)
    J. Clements, D. Keller, NIM A 1050, 168177 (2023)
  UNH results in agreement
Complete
Preliminary
Mirror

## Slide 6: Target Tasks ◦ Design & Optimization of AFP and ssRF
In Progress
  Goal is to create the following plot w/ data:
    Currently working on optimizing & automating ssRF application/measurement cycles + AFP
      Hardware + Software

## Slide 7: Target Tasks ◦ Final Design of Target Ladder & Coils
In Progress
  Will use target cups similar to g2p
  ssRF/AFP coil design and optimization in progress
    Currently testing in-line and Helmholtz-like configurations
J. Pierce, et al, NIM A 738, 54 (2014)
Helmholtz-like
In-Line

## Slide 8: Beamline Tasks

## Slide 9: Beamline Tasks: ◦ Build Charge Monitoring Equipment
  Need to keep charge uncertainty below the 10-4 level
  Faraday cup being built & studied for this purpose
    Recommissioned W-Cu calorimeter from Hall A
In Progress

## Slide 10: Beamline Tasks: ◦ Commissioning of Slow Raster
  Slow raster of electron beam required for DNP target
Hall A slow raster for g2p
P. Zhu, NIM A 808, 1 (2016)

## Slide 11: Beamline Tasks: ◦ List Detector & Trigger Configuration
In Progress
  Draft run plans have been created for both Azz and b1

## Slide 12
From P. Rossi’s Talk
10/13/2025

## Slide 13: Techniques to produce under standard experimental conditions
  ssRF only
    Recent results indicate possible
  ssRF + Shoulder AFP can further increase both positive & negative
with modest and
not fully optimized
M. McClellan, PhD Thesis (2026)

## Slide 14: Measuring & Cross-Measuring
Neural Network Measurements
Direct Fitting
T20 Scattering

## Slide 15: Measuring & Cross-Measuring

## Slide 16: Can the experiments run in lower polarization conditions?
b1 can achieve physics goals with
  4-state measurements with rapid flipping via ssRF greatly reduces systematic uncertainties
(Original Proposal)
(Updated method)

## Slide 17: Can the experiments run in lower polarization conditions?
Azz can achieve primary physics goals with , but loses some x-resolution and the middle kinematic setting
  Primary systematics due to low dilution factor at high-x, so Azz does not benefit as much from 4-state method

## Slide 18: Thank you!

## Slide 20: Run Plan

## Slide 21: Overhead Assumptions (Real Time)
Beam Assumptions: Beam Current: 85 nA Beam Efficiency: 0.5 (Scaled to 1)
Target Configuration Assumptions: Target Cup Radius: 1.5 cm Target Cup Configuration: 2 cups | || |/ \ Microwaves |ND3 Prod. Mat. |ND3 Prod. Mat. |C Optics |EMP Empty Cell |___
Target Annealing/Material Assumptions: Dose between anneals: 5.25e+15 e/cm^2 Time Between Anneals for 2 Cups: 3 days, 5:42:46 Time required for Anneal: 1:00:00 Time required for Cup Change: 0:10:00 Time Between Cup Changes: 1 day, 14:51:23 Time required for target material change: 4:00:00 Dose between target material changes: 5.00e+16 e/cm^2 Time between target material changes for 2 Cups: 30 days, 20:07:20
Target Polarization, TE, & PF/Dilution Run Assumptions: Time constant for vector pol. spin-up: 0:50:00 # of vector pol. time constants before beam: 3.91 Time required for vector pol. spin-ups: 3:15:30 Time between each vector pol. spin-up: 2 days, 0:00:00 Time required for target TE measurements for all 2 cups: 3:00:00 Time between TEs: 15 days, 10:03:40 (2 b/w Each Material Change) Time required for packing fraction/dilution runs: 3:00:00 # of packing fraction/dilution runs per kinematic setting: 5 Time to Tensor Enhance: 0:00:30 Time to Tensor Unpol: 0:00:10 Time Between Tensor Pol/Unpol Cycles: 0:30:00
Beamline & Hall Configuration Assumptions: Time required for BCM calibration: 2:00:00 Beam time between BCM calibrations: 7 days, 12:00:00 Time required for each Optics run: 4:00:00 Beam time between Optics runs: 20 days, 0:00:00 Time required for each Linac change: 8:00:00 Time required for each Spectrometer Momentum/angle change: 2:00:00
Based on data from P.M. McKee, NIM A 526, 60 (2004)
Based on Hall B RGC Spin-Ups
Based on UVA & UNH data

## Slide 22: Dose Between Anneals & Mat. Changes
  Analyzed data from P.M. McKee, NIM A 526, 60 (2004)
Negative
Subset # | 
1 | 3.265
3 | 6.02
5 | 4.548
7 | 4.188
9 | 4.2964
11 | 4.139
12 | 3.5597
13 | 3.998
15 | 2.3091
Subset # | 
1 | 3.265
3 | 6.02
5 | 4.548
7 | 4.188
9 | 4.2964
11 | 4.139
12 | 3.5597
13 | 3.998
15 | 2.3091
Positive
Subset # | 
2 | 5.35
4 | 5.86
6 | 6.52
8 | 6.967
10 | 3.5
12 | 3.641
14 | 3.9454
Subset # | 
2 | 5.35
4 | 5.86
6 | 6.52
8 | 6.967
10 | 3.5
12 | 3.641
14 | 3.9454
Negative
Positive

## Slide 23: Hall B RGC Spin-Up
  ~ 4 hours to
  AFP will be used between spin-flips to significantly reduce flip time
10/13

## Slide 24: Rapid Tensor Flips: 4 State Measurement
  Rapid tensor enhancement/suppression while maintaining large vector polarization
    Highly suppresses drift effects on systematics
    1 cycle/hour instead of 1 cycle/day
    improved by
D. Keller
E. Long, EPJ A (in review)
10/14

## Slide 25: b1/Azz Kinematics Running
Draft run plan from smallest beam/detector energies to highest
Azz
b1

## Slide 27: and from Scattering
The elastic cross-section can be used to extract the tensor polarization independently from NMR extraction
Dilution factor
Previously measured observables
(Well-known at low )
# Events w/
# Events w/
At
Polarization oriented
along beamline

## Slide 28: and from Scattering
Assuming

## Slide 29: from Scattering
At ,
  (7.7%)
    Can shrink to ~5% w/ parameterization as in Zhang, et al.
C Zhang, et al, PRL 107 252501 (2011)
(fm)
0.193
0.225

## Slide 30: from Scattering
At ,
  (20%)
    Can shrink to ~5% w/ parameterization as in Zhang, et al.
C Zhang, et al, PRL 107 252501 (2011)
(fm)
0.193
0.225

## Slide 31: from Scattering
strongly dependent on , which is more cleanly extracted from form factor
At ,
  (10%)
    Can shrink to ~5% w/ parameterization as in Zhang, et al.
D Abbot, et al, Eur. Phys. J. A 7 421 (2000)

## Slide 32: from Scattering – Previous Data Only
Using values mentioned & , the relative uncertainty from elastic scattering is 12.68%
  Similar rel. uncertainty in range
1.05% 12.64%
2.5%
10.13% 5.36% 0.45%
3.73% 2.82% 0.04%
(Using for easier notation)

## Slide 33: from Scattering – Parameterized
Using values mentioned & , the relative uncertainty from elastic scattering is 8.63%
  Similar rel. uncertainty in range
2.5%
6.59% 1.34% 0.25%
3.73% 2.82% 0.04%
(Using for easier notation)
1.05% 8.57%