## Slide 1
Hall A Update
Thia Keppel
PAC 45
July 2017

## Slide 2: Hall A Projected Experiment Schedule from 1/2017 Experiments in red represent PAC42 “high impact” experiments
Spring | Fall | Spring | Fall | Spring | Fall
DVCS –I/ GMp | DVCS –I/ GMp |  |  |  | 
 |  | Ar(e,e’p) | 3H/3He group |  | 
 |  |  |  | 3H/3He group | TBD: APEX PREXII CREX A1n DVCSII
CY
2016
CY 2017
CY
2018
SBS 2019?
MOLLER, SoLID 
schedule NOT final
2
run period perhaps to be cancelled

## Slide 3
E12-06-114 DVCS Experiment
p0 ’s reconstructed in DVCS calorimeter
100 PAC days approved:
High impact experiment for nucleon 3D imaging program
High precision scaling tests of the DVCS cross section at constant xB
CEBAF12 will allow first time exploration of the high xB region
Excellent coincident time resolution:
250 MHz beam structure
Planned 50% of experiment completed in 2014-2016
Analysis path:
Jun’17: Report at JLab Summer Meeting.
Jan’18: Preliminary results on p0 at xB=0.36
Apr’18: Preliminary results on DVCS
Jul’18 : Short paper submitted to PRL on p0
Jan’19: Letter to PRL on DVCS
Jul’19: Long paper to PRC (DVCS & pi0)
10 MeV
resolution
Notes: Suggested rework
Add bullet on What we are doing
Rolf to find another plot

## Slide 4
E012-07-108 Experiment
Precision Measurement of the Proton Elastic Cross-Section at High Q2
Precision e-p elastic cross-section is necessary to:
  Determine GEp, GMp and TPE contributions at high Q2, in combination with polarization measurements
  Find absolute form factor values for 12-GeV era (SBS) JLab experiments
Preliminary cross-section results are presented below with 5% uncertainty (total)
Final results will be available by spring 2018 with better than 2% systematic uncertainty

## Slide 5
Jefferson Lab Experiment E12-14-012
Approved in July 2014
Scientific Grade A-
Data taking started in Feb. 2017
Data taking completed Mar. 2017
First publication expected Fall 2017
Data
Simulation
Collaboration of 31 physicists, from 8 institutions, based in USA, Europe and Japan
Spokesman: O. Benhar (INFN), D. Day (UVA), D. Higinbotham (JLAB), C. Mariani (VT)
A measurement of the Argon spectral function
Fundamental nuclear physics observable critical to new generations of neutrino experiments such as DUNE and MicroBooNE
A multi-disciplinary effort that promotes a synergy between nuclear theorist, experimentalists and neutrino physicists.

## Slide 6
Tritium Experiment Group Preparations
Four experiments approved
  2 PAC 40 “high impact”
Ar(e,e’p) a test run for target
Preparing now for Fall 2017 run
  Graduate students, postdocs on site and ready
6
Installation currently underway
  Target vent system
  Target and safety systems
  Scattering chamber rotation
  Target installation platform

## Slide 7: Beyond 3H
    Polarized 3He target improvements and continued development
    Two capital equipment projects
        Phase I upgrade of existing target
          Implementable in either Hall
          Convection cell
        Phase I could be installed with ~6 month notice
        Phase II (SBS GEn type) design frozen as of Summer 2016
          Convection cell
          Dual pumping
          60 cm
          Metal end windows for high current
        Phase II (SBS Gen type) ready by June 2019
7

## Slide 8: Beyond 3H
    PREX2/CREX
      Successful ERR May 2017
      Combined target chamber, shielding design, new target position reduced current in septum
      Computation fluid dynamics for target design
      Parity beamline diagnostic tests during DVCS/GMp
      Polarimetry – Moller now removed from Hall for Kerr effect measurements, new target ladder design and installation (Temple)
      Regular parity quality beam meetings continue (led by R. Suleiman, accelerator)
7
Scattering Chamber
Collimator
Septum
Septum Support
Resistive Q1 Magnets

## Slide 9
APEX
- The septum magnet is in the Hall, ready to install vacuum channels and field test.
- Last part of the vacuum system - the extension box - to ship this week
      - Computation fluid dynamics for target design, target heating tests planned

## Slide 10: SBS
  Successfully closed out on time, in budget June 2017!!
  GMn ERR June 15-16, 2017
GEM construction at UVA, INFN and HCAL Hadron calorimeter from CMU now at/arriving at JLab
Coordinate detector from Idaho State, CNU on site at JLab
BigBite upgrades at JLab (Glasgow, William and Mary)
ECAL work at JLab, StonyBrook, NCCU
Just approved a new run group proposal, Measurement of Kaon Structure Function through Tagged Deep Inelastic Scattering (K. Park, T. Horn, R. Montgomery)
8
CDET module constructed at JLab
Hadron Calorimeter modules at JLab
SBS equipment in JLab test lab

## Slide 11: MOLLER
    Successful Science Review September 2014
    Director’s cost, schedule, technical review December 2016
    CD0 January 2017, but project “paused”
    Supporting ongoing magnet and collimator development work at MIT
    Some polarimetry and parity beamline instrumentation was tested symbiotically to Hall A DVCS/GMp running
    Detector pre-R&D at user institutions
9

## Slide 12: SoLID
    Director’s Review Feb. 2015
    Updated pCDR submitted to JLab Director’s Office May 2017
      Currently under consideration
    Science presentation to new Director May 2017
    Looking towards Science Review late in CY 2017, CD0 in 2020
    Continued optimization
    Magnetic field analysis
    Support structures
    Data acquisition
    Backgrounds and simulation
    Detector pre-R&D
10
    Just approved a new run group proposal, Transverse Target Single-Spin Asymmetry in Exclusive Pi- Production (G. Huber)
      submitted a similar proposal last year

## Slide 13
SoLID
The CLEO magnet has arrived at JLab!
Cryostat and coil collars in JLab test lab high bay
1,000 tons of steel removed
13

## Slide 14
Rosenbluth separation of the p0 electroproduction cross section, M. Defurne et al., Phys. Rev. Lett. 117 (2016) no.26, 262001
Measurements of d2n and A1n: Probing the neutron spin structure, D. Flay et al., Phys. Rev. D 94 (2016) no.5, 052003
Electroexcitation of the D+(1232) at low momentum transfer, A. Bloomberg et al., Phys. Lett. B 760 (2016) 267-272
Proton radius from electron scattering data, D. Higinbotham et al., Phys. Rev. C 93 (2016) 5, 055207
Studies of relative gain and timing response of fine-mesh photomultiplier tubes in high magnetic fields, V. Sulkosky et al., Nucl. Instrum. Meth. A 827 (2016)
Beam Position Reconstruction for the g2p Experiment in Hall A at Jefferson Lab, Pengjia Zhu et al., Nucl. Instrum. Meth. A 808 (2016)
Rosenbluth Separation of the pi0 Electroproduction Cross Section off the Neutron, M. Mazouz et al., Phys. Rev. Lett. 118 (2017) no.22, 222002
First Measurement of Unpolarized SIDIS Cross Section and Cross Section Ratios from a 3He target, X. Yan et al., Phys.Rev. C95 (2017) no.3, 035209
Extraction of the Neutron Electric Form Factor from Measurements of Inclusive Double Spin Asymmetries, V. Sulkosky et al., arXiv:1704.06253, submitted for publication
A Glimpse of Gluons through Deeply Virtual Compton Scattering on the Proton, M. Defurne et al., arXiv:1703.09442, submitted for publication
JLab Measurements of the 3He Form Factors at Large Momentum Transfers, A. Camsonne et al., arXiv:1610.07456, submitted for publication
Hall A Publications in 2016, 2017
(Hall results only – more from other staff activities)

## Slide 15
Other information of note:
  New Hall A/C Staff Scientist Simona Malace started June 2017
  New Hall A Postdoctoral Fellow, Marco Carmignotto, to start this month
Summary
  First JLab 11 GeV science programs (DVCS/GMp) complete!
  Ar(e,e’p) experiment also completed!
  Dynamic science program planned moving forward
    Ready for tritium run group in Fall
  Supporting extensive and diverse activities requisite to 11 GeV era science program