## Slide 1: Hall A Report
PAC 46
July 2018
Thia Keppel

## Slide 2: Hall A Status and Plans
Completed 5* planned experiments:
  DVCS, scaling test for GPD science (*50% planned)
  GMp, high precision proton elastic for factor
  Ar(e,e’p), fundamental nuclear input for neutrino experiments
  MARATHON, enabling extraction of d/u at large x
  Exclusive SRC, nucleon momentum distributions in A=3 nuclei
Currently using first tritium target available for electron scattering in ~30 years – 2 more experiments planned for Fall 2018
Near term future: septum experiments
  APEX Spring 2019
  PREX2 and CREX (common installation) Summer/Fall 2019
SBS in 2020
MOLLER, SoLID (ongoing support, not discussing below)

## Slide 3
E12-06-114: Deeply Virtual Compton Scattering
100 PAC days approved:
High impact experiment for nucleon 3D imaging program
High precision scaling tests of the DVCS cross section at constant xB
CEBAF12 will allow to explore for the first time the high xB region
50% of experiment planned & completed in 2014-2016
Analysis path:
Jun’18: Preliminary results on p0 at xB=0.36
Oct’18: Preliminary results on DVCS
Nov’18: Short paper submitted to PRL on p0
Jan’19: Letter to PRL on DVCS
Jul’19: Long paper to PRC (DVCS & pi0)
Data under final stages of analysis
Publication drafts expected by the end of the year
HRS acceptance well under control (despite the multiple hardware issues)
DIS cross section within 1% of world data (E. Christy et al.)
Preliminary
p0 electroproduction cross section
Notes: Suggested rework
Add bullet on What we are doing
Rolf to find another plot

## Slide 4
GMp Experiment E12-07-108
Precision Measurement of the Proton Elastic Cross Section at High Q2
Precision e-p elastic cross-section necessary for:
  Baseline cross section for many 12 GeV hadronic physics measurements
  Determination of GEp, GMp, 2-g effects at high Q2 in combination with SBS
Publication with all data including further reduced systematics in ~3 months
JLab data critical for Q2 > 6 GeV2
Q2 [(GeV/c)2]
e
Prior to E12-07-108 only one set of (SLAC) data above Q2 > 6 GeV2
One epsilon, NO range for two photon checks
Hall A GMp data provides a large range of epsilon up to Q2 ~ 16 GeV2

## Slide 5: E12-14-012: Ti and Ar (e,e’p) Measurements – completed Spring 2017
Will further our understanding of these many body systems and reduce uncertainties for neutrino science.
Three Ph.D. students (2 Virginia Tech, 1 University of Virginia)
Inclusive Ti and C cross sections paper submitted to Phys Rev. C.
Completed (e,e’) analysis on Ar, paper in preparation to be circulated by middle of July.
Right: Inclusive Titanium cross sections obtained with two different methods, yield ratio and acceptance
Left: Inclusive Argon cross sections obtained with the two different methods
Yield ratios include both statistical and systematical uncertainties.
Next steps: exclusive (e, e’p) analysis for Ar and Ti.

## Slide 6
MARATHON: The first Hall A tritium target experiment
Final MARATHON kinematics (.15 < x < .85) – completed Spring 2018
11 GeV beam was used with 3H, 3He and 2H targets.
Tritium gas target system (and spectrometers/detectors) performed to expectation
Preliminary offline analysis in progress.
Current analysis projects include tracking studies, beam current calibrations, beam-induced gas target density changes, radiative corrections
Preliminary results expected by Fall 2018
MARATHON is providing Ph.D. thesis topics for six students.
  Extract F2n/F2p from ratio of measured 3He/3H structure functions

## Slide 7
Tritium (e,e’p) SRC experiment – completed Spring 2018
Analysis Plan:
1) Calibrations: ~done*
beamline, detectors, timing, optics, …
2) Physics:
SRC
SRC
* Majority of calibrations completed by GMp and MARATHON students, allowing this experiment to move forward with the physics analysis in a short period of time.
low-Pmiss kinematics
high-Pmiss kinematics
Original Goal:
‘Bonus’ observable:
actual data shown!

## Slide 8
    PREX2/CREX
      Combined target chamber, new target position
      Beam dump modifications this summer
      Substantial shielding in design/engineering/procurement
      Computation fluid dynamics for target design, target heating tests
      Polarimetry – Moller now removed from Hall for upgrades
      Regular parity quality beam meetings
      Looking towards Summer 2019 run
    APEX
The septum magnet is in the Hall, ready to install vacuum channels and field test.
Nearly all equipment on site
      Target construction underway
      Looking towards February 2019 run (but only 2.2 GeV)
target heating tests in LERF
combined PREX2/CREX design assembly in Hall
2019 Run Preparations

## Slide 9: Looking Towards 2020: All Major SBS Components Now at JLab – time to integrate, test!
Counterweight on floor plates
Coordinate Detector
GEM BT Modules
HCal
GRINCH
Beam pipe

## Slide 10: JLab SBS Activities
Currently:
  Supporting HCal, GEM, Cdet, GRINCH tests and development
  Investigating HCal floor plates, movement
  Testing beamline assembly
  ECal stand and heating/cooling engineering
  BigBite assembly and integration
DAQ development
Project Management
  Quarterly Reporting to DOE/NP on progress on dependencies.
Developing high power cryotarget (MOLLER, SoLID and GEp)
SBS TDIS/general high rate GEM (SAMPA chip) test stand under development
ALICE TPC Upgrade Front End Card with SAMPA chips - will modify slightly for testing

## Slide 11
MOLLER Status/Timeline
2014: DOE Science Review, Strong Endorsement
December 2016: Director’s Technical Cost and Schedule Review
  “scientific case … remains as strong as ever”, “...Committee finds that the substantial progress since the last Director’s Review suggests that the experiment is ready to move to the next stage”
CD-0 achieved on Dec. 21, 2016 with caveat that project is “paused”
Work proceeding to address recommendations from 12/16 Director’s Review
Pre-R&D continues to refine design choices and reduce risk
  Project management organization
  Spectrometer magnet and collimator systems conceptual design, coil prototyping
  (new JLab magnet group)
  Radiation shielding optimization
  Continued detector development
  Parity quality beam working group with parasitic studies
  High power target development

## Slide 12: Proposed QCD & Fundamental Symmetries MIE
SoLID Timeline Overview
Unique Capability:
  High luminosity (1037-39)
  Large acceptance detector with full f coverage
Item | Date
Director’s Review | February 2015
SoLID User Meeting with DOE/NP | November 2015
Director’s Review Recommendations affecting science reach; progress: simulations of core measurements, DAQ rate capability, detector/magnet integration | February 2016
CLEO-II Magnet Disassembly at CESR | Summer 2016
Follow-Up Director’s Review | Late 2016
Draft MIE Submission – proposed | February 2017
DOE/NP-led Science Review – proposed | Spring 2017
Annual Budget Briefing – proposed budget profile | February 2018
MIE Start - proposed | FY2020
DOE discussions last week
2019?
Notes: BMcK revised 05Feb; AL format edits 06Feb; Dry Run edits 12Feb

## Slide 13: SoLID at JLab
    Engineering and design
    Magnet testing (P. Brindza et al)
      Looking towards cold test
      Will begin purchasing instrumentation and controls (reduce highest schedule risk)
    Data acquisition
      High rate GEM test stand (TDIS+)
    Slow controls
    Software development
    Polarized 3He target development
    Polarimetry
    Regular parity quality beam meetings
    Magnetic field analysis
    Project planning
10