## Slide 1: LERF CM Supplemental Testing & Change Management
Curt Hovater
Transition to Operations Review: LSCL-II Cryomodule Commissioning in LERF
November 12 - 13, 2018

## Slide 2: Outline
Supplemental Tests
Change Process

## Slide 3: Supplemental Tests
During the cavity and cryomodule testing there will be opportunity for additional supplemental testing.
Examples
  LLRF: Algorithm development, automated Apps etc.
  CM Cryo controls
  System Controls development

## Slide 4: Supplemental Tests Cont.
Process
  Test need is identified
  If SLAC initiated a JLAB co-sponsor is assigned
  ATLis is submitted by JLAB
  ATLis goes through approval process
  Test time/date is assigned (M. Drury)
  Test Day/Swing/Owl
    If remote users need access, JLAB RF/Cryo Operator asks Operations crew chief for channel access on the required IOCs
    Test begins with JLAB co-sponsor and RF/Cryo operators participating and monitoring the tests
    At the conclusion an elog is submitted describing the work done and system changes (if any)

## Slide 5: Change Process
The plan is to use the “Best” practices as applied at CEBAF
  All work is planned and approved using ATLis
  Software and HW changes.
    Changes made while supporting active commissioning or CM tests will be eloged that shift whether completed or not.
    Most of the changes will be in firmware and software
      Changes are committed to the associated version control system
  We do not expect many hardware changes. The system (mechanical and electrical) is the production LCLS-II L1 LINAC hardware.
  An early December teleconference is planned with SLAC personal to go over the work planning & change process.