## Slide 1: A1n/d2n Scheduling Status
Thia Keppel and Steve Wood
Formal schedule available at https://www.jlab.org/exp_prog/experiment_schedule/2018/20181108.2.pdf
  11/1/19 – 12/19/19 E12-06-110
  2/12 – 3/5/20 E12-06-110
  3/6 - 5/1/20 E06-121
  5/1-5/5/20 “contingency”
Note! 4/29-5/1/20 1 pass energy
  At end of run
  Prefer at beginning
  Also need ~2 days in Fall at single pass
  Working with PREX2/CREX and accelerator to accommodate

## Slide 2: A1n/d2n Scheduling Status
ERR Status
  Need document submitted/approved soooooon
  Expect walk-through
  Need all paperwork final (COO, RSAD, etc. but also target TSOP!)
Strongly suggest taking Hall C shifts now
  Perhaps also some small analysis task
  Complete all training requirements
Already reading and decoding helicity information
  still have some DAQ improvements that will make it more robust
Moller polarimeter not yet tested (see Dave’s talk)