## Slide 1: C50-12 Status a short story
Preble for SRF

## Slide 2: Typical Cryomodule Life Cycle
Build, install, use
Remove and characterize
  Emax, field emission onset, Q0, ….
Re-build, characterize
  Improve performance-fewer trips, higher gradient, lower losses, better tunes, ….
install, use
Repeat (when we get old)

## Slide 3: FEL02 Cryomodule Life Cycle
Build, install, use
Remove and partial characterize (wow, the FEL is a hard place to live, setting records in the TL)
  Emax, field emission onset, Q0, ….
Plasma process
Characterization
Repeat 3 and 4 plasma while time and money allows
Re-build, characterize
  Improve performance-fewer trips, higher gradient, lower losses, better tunes, ….
Install, use
Repeat (when we get old)

## Slide 4: FEL02 Cryomodule Status
Partial characterization done
Plasma processing starts next week
Re-charaterization schedule for June, after test of reworked F100 cryomodule
Schedule for start of disassembly is determined by rework finish date of summer 2015
Plan in place, most of the work is in FY15
  Fabrication of waveguide couplers and rf windows can start anytime and will be done as work load optimization (peak shaving)
Open issues
  Improve Q0 performance, we expected C50-11 to do better, what went wrong