## Slide 1: Hall-B Status Report
Status of Hall-B Group
Status of Hall-B and Operations
Status of Hall-B Publications
Patrick Achenbach
8 July 2024

## Slide 2: Status of Hall B Group

## Slide 3: Overview
CLAS Collaboration (44 institutions, 198 members)
HPS Collaboration; PRad-II/X17/π0TFF Groups
CLAS12
ℓH2 & ℓD2 cryo-target
Long. polarized NH3/ND3 target
Solid nuclear targets
[V.D. Burkert et al., Nucl. Inst. and Meth. A 959, 163419 (2020)]
HyCal setup upstream
HPS setup in alcove
Hall B Group
22 Staff Scientists, 2 Postdocs, joint appointments
6 Technical & 3 Engineering/Designer staff

## Slide 4: In and Out of Hall-B Group
In:
Hall-B Postdoc Richard Tyson started in Nov 2023
  J/ψ near threshold photoproduction of the proton and neutron
  Development of AI/ML level-3 trigger for CLAS12, also organizing a CLAS AI/ML Group
Hall-B Staff Scientist Raffaella De Vita started in Nov 2023
  Development of offline CLAS12 software and automated calibrations
  CLAS12 experiments with higher-than-design luminosity
LDRD & Hall-B Postdoc Sara Liyanaarachchi started in May 2024
  Develop a new high-rate micropattern gaseous detector for high-luminosity experiments
  PhD from Hampton U (supervisor Michael Kohl), years of experience with GEM detectors
Spin-Polarized Fusion & Hall-B Systems Engineer Phillip Dobrenz started in May 2024
  Design and commission cryogenic equipment and contribute to Hall B target systems
Out:
Hall-B Postdoc Pierre Chatagnon accepted an offer for a permanent position at CEA in Saclay

## Slide 5: Status of Hall-B and Operations

## Slide 6: New Cryo-Target Operation in Hall B
Installed & commissioned in Sept 2023
ℓH2 & ℓD2 operation until May 2024
Combined with RG-D/E solid targets
foils
ℓD2
flag assemblies
All target system performed excellent with fast changes and stable & robust operation
RG-D:
RG-E:

## Slide 7: Beam-Dump Power Upgrade Completed
Faraday cup was moved downstream during SAD 2023
Replacement of ion pump during winter break 2023-24
New dump position has better radiation shielding
Faraday cup with beam blocker approved for 17 kW corresponding to beam currents of ~ 1.6 µA at 10.6 GeV

## Slide 8: Timeline Since SAD 2023
SAD or scheduled Run Group |  |  |  |  |  | Scheduled Calendar Days | Remaining PAC Days Before Run | Scheduled PAC Days | Actual PAC Days from ABUs | Remaining PAC Days After Run
 | Setup / Status | Target | Beam Energy | Start Date | End Date |  |  |  |  | 
RG-D |  | liq. D2 & nuclear | 11 | 2023-10-01 | 2023-12-15 | 75 | 30 | 38 | 40 | 0
RG-K |  | liq. H2 | 6,4 | 2023-12-15 | 2023-12-18 | 3 | 88 | 2 | 2 | 86
 | winter break | change |  | 2023-12-18 | 2024-01-10 | 23 |  |  |  | 
RG-K |  | liq. H2 | 6,4 | 2024-01-11 | 2024-02-12 | 32 | 86 | 16 | 19 | 67
RG-K |  | liq. H2 | 8,4 | 2024-02-12 | 2024-03-11 | 28 | 67 | 14 | 16 | 51
 |  | change |  | 2024-03-11 | 2024-03-15 | 4 |  | 2 |  | 
RG-E |  | liq. D2 & nuclear | 11 | 2024-03-15 | 2024-05-20 | 66 | 60 | 33 | 27 | 33
SAD 2024 |  |  |  | 2024-05-20 |  |  | sum: | 104 | 104 | 
December 15, 2023: RG-D experiments completed and will not come back to the floor of Hall B
March 11, 2024: RG-K finished 37 PAC days of data-taking with ℓH2 and lower-pass beams; reached highest momentum resolutions in CLAS12, necessary for baryon spectroscopy
May 19, 2024: RG-E ended data-taking for 27 of 33 PAC days that were scheduled suffering from major downtimes of 50 + 270 hours due to two vacuum events / beam strikes in the accelerator
In 4½ weeks FY22 + 30 weeks FY23: 50% (+/- 20%) efficiency for PAC days wrt. calendar days

## Slide 9: Status of Hadrons and Cold Nuclear Matter
RG-D used 3 different solid targets separatly from ℓD2
RG-E used 5 different solid targets simultaneously with ℓD2
Proposal | Physics | Exp. Contact | Rating | PAC | Jeop. | Group Days | Equipment | Energy | Group Contact | Target | Complete
E12-06-106 | Color transparency in exclusive vector meson production | L. El Fassi | B+ | 30 | 48 | 30 | CLAS12 | 11 | RG-D L. El Fassi | Nuclear & liquid D2 | 40 d 100%
E12-06-106A | Nuclear TMDs | R. Dupre |  | 48 |  |  |  |  |  |  | 
E12-06-117 | Quark propagation and hadron formation | W. Brooks | A- | 30 | 48 | 60 | CLAS12 | 11 | RG-E H. Hakobyan | Nuclear & liquid D2 | 27 d 45%
E12-06-117A | Dihadron measurements in electron-nucleus scattering | M. Arratia |  | 48 |  |  |  |  |  |  | 
PRELIMINARY
PRELIMINARY
[Matthew Maynes, APS April Meeting 2024]
RG-D:
RG-E:
Together, a large fraction of data-taking for the Hadrons and Cold Nuclear Matter program in Hall B was completed within a year
ρ-meson

## Slide 10: Near-Term Schedule 2024-25
By next SAD, ALERT program will be completed assuming canonical 50% efficiency
Begin of main ALERT run tentatively scheduled for February 2024
Followed by low-pass run with ALERT that was awarded 17 PAC days by last year’s PAC51
With only 24 weeks of physics operation, no other runs scheduled
SAD or scheduled Run Group |  |  |  |  |  | Scheduled Calendar Days | Remaining PAC Days Before Run | Scheduled PAC Days = Cal. Days/2 | Actual PAC Days from ABUs | Remaining PAC Days After Run
 | Setup / Status | Target | Beam Energy | Start Date | End Date |  |  |  |  | 
RG-L | ALERT | high pressure gas | 11 | 2025-02-10 | 2025-05-31 | 110 | 55 | 55 |  | 0
RG-T | ALERT | high pressure gas | 6.6 | 2025-05-31 | 2025-07-04 | 34 | 17 | 17 |  | 0
SAD 2025 |  |  |  | 2025-07-04 |  |  | sum: | 72 |  | 

## Slide 11: ALERT Experiments and Detectors
A Low Energy Recoil Tracker (ALERT):
Hyperbolic drift chamber
Time-of-Flight array
Target straw for H2, D2, and 4He
ALERT is effectively replacing the CVT detector similarly to the BONuS12 experiment
Proposal | Physics | Exp. Contact | Rating | PAC | Group Days | Equipment | Energy | Group Contact | Target
E12-17-012 | Partonic structure of light nuclei | Z. Meziani | A- | 45 | 55 | CLAS12; ALERT | 11 | L R. Dupre | High pressure gaseous H, D, 4He
E12-17-012A | Tagged EMC measurements on light nuclei | R. Dupre |  | 45 |  |  |  |  | 
E12-17-012B | Spectator-tagged DVCS on light nuclei | W. Armstrong |  | 45 |  |  |  |  | 
E12-17-012C | Other physics opportunities with ALERT | M. Defurne |  | 45 |  |  |  |  | 
E12-23-013 | Measuring short-range correlations with ALERT | F. Hauenstein | A | 51 | 17 |  |  |  | 
E12-23-013 | Measuring short-range correlations with ALERT | Hauenstein | A |  | 17 |  | 6.6 | T | 

## Slide 12: Conditional Schedule 2025-26
SAD or scheduled Run Group |  |  |  |  |  | Scheduled Calendar Days | Remaining PAC Days Before Run | Scheduled PAC Days | Actual PAC Days from ABUs | Remaining PAC Days After Run
 | Setup / Status | Target | Beam Energy | Start Date | End Date |  |  |  |  | 
Assuming ~ 100 PAC days in this period and successful Experiment Readiness Review in 2024 |  |  |  |  |  |  |  |  |  | 
PRad-II and X17 will run with inner HyCal, new readout electronics, and new GEM trackers
RG-O | PRad-II | gas jet | 0.7; 2.1; 3.5 | 2025-26 |  | 80 | 40 | 40 |  | 0
 | reconfigure | change |  |  |  | 7 |  | 4 |  | 
RG-Q | X17 search | Ta foil | 2.2; 3.3 | 2025-26 |  | 120 | 60 | 60 |  | 0
SAD 2026 |  |  |  |  |  |  | sum: | 104 |  | 

## Slide 13: Conditional Schedule 2026-27
SAD or scheduled Run Group |  |  |  |  |  | Scheduled Calendar Days | Remaining PAC Days Before Run | Scheduled PAC Days | Actual PAC Days from ABUs | Remaining PAC Days After Run
 | Setup / Status | Target | Beam Energy | Start Date | End Date |  |  |  |  | 
Assuming ~ 100 PAC days in this period and successful Experiment Readiness Review in 2025 |  |  |  |  |  |  |  |  |  | 
RG-C |  | long. pol. NH3/ND3 | 11 | 2026-27 |  | 80 | 40 | 40 |  | 0
RG-G |  | long. pol. 7LiD | 11 | 2026-27 |  | 110 | 55 | 55 |  | 0
SAD 2027 |  |  |  |  |  |  | sum: | 95 |  | 
RG-C will have to return for 40 days to complete its approved 120 PAC day program
Consecutive execution of RG-C and RG-G would minimize substantial overhead
RG-G no longer requests a double target but will alternate between NH3 and 7LiD; no modifications to the polarized target will be necessary
Well aligned with the Spin-Polarized Fusion Project: irradiation using 8 MeV beam from injector and a variable temperature cryostat; commissioning expected 2024-25

## Slide 14: Status of Publications Since Sept 2023
No proceedings, no papers under review, no pre-prints …

## Slide 15: CLAS Collaboration Publications
CLAS12 Analysis
CLAS Analysis
4 more CLAS Collaboration papers submitted

## Slide 16: Technical Publications
AI/ML
Detectors

## Slide 17: Other Publications
High-level analysis
Reviews

## Slide 18: Thank You For Your Attention