CEBAF SAD/SAM Status Update
CLAS Collaboration March 4-7, 2025
Michael Tiefenback
04 March 2025
Slide Credits from Edith Nissen and Tony Reilly

---
Outline
Outline
- Look at some of the statistics from previous run
- Delays and activities during the SAD/SAM
- CEBAF Performance Plan update
- Moving forward

---
Beam Time
Beam Time Record, Jan – May 2024 run
Must Improve Accelerator Uptime

---
Repair Record, Jan 2024 to Jan 2025

---
SAD/SAM Progress
SAD/SAM Progress – As We Started...
- In May, shortly after the beginning of the SAD, observers saw issues with Personal Protective Equipment and Lockout Tagout procedures
- An immediate safety stand-down was called, leading to a review of our safety procedures
- Work was stopped on all hazardous energy repairs
- The safety standards around LOTO were reviewed and updated
- Department by department competency evaluations were instituted and were completed during the fall

---
SAD/SAM Progress
SAD/SAM Progress – Later Trailing Issues
- In December an issue arose about credited controls and how they applied to penetrations going into the south linac which delayed RF recovery work
- Issues were found with the procedures in the PSS used to change the state of the accelerator, which were fixed
- These delays are a part of the lab’s commitment to a thorough safety culture

---
SAD/SAM Progress
SAD/SAM Progress – (Even Later Issues)
- Currently there is another delay due to a vacuum issue in the chopper of the injector (leak)
- The chopper longitudinally trims the bunches headed to the different halls, helping control bunch length and (esp. for Hall B) current
- The viewer assembly used to configure the chopper had to be replaced, delaying startup
- We’ve also had multiple weather closures this winter (uncommon)

---
Recent Accelerator Upgrades
Two new C75s (1L09, 2L05) and a new C100 (1L22) installe
PSS upgrades to BSY and Hall C segments, along with MCC interfaces, enabling more sophisticated alarms and data-logging
SLSB, W1, and W2, MO distribution now over fiber — initial tests indicate we can weather thunderstorms without SL C100 trips
200keV electron source deployed with cathode shaped for manageable beam optics
Corrected early injector FX solenoid "notch" which distorted optics

---
CEBAF Energy Upgrade
CEBAF Energy Upgrade
- Ongoing project to design an energy doubling upgrade to the accelerator
- Linacs will remain the same but add an FFA lattice for the extra passes
- These new arcs are designed with permanent magnets, an LDRD is under way to study how permanent magnets handle radiation

---
Schedule moving forward
Schedule moving forward
- Injector vacuum leak has delayed things, exactly how much has yet to be determined (actual beam delivery)
- Nominally the schedule called for a beginning of physics on March 7 and continuing until September 1
  - Now completing PSS re-certification and hot checkout, and beginning the startup activities
- The machine will run at 1060 MeV/linac during this run, and for the short-term future we will use gradient gains to reduce trip rates instead of increasing energy
- Per report, the Hall B laser/injector can deliver ½ to 1 microAmpere.